Parametric Azure → AWS Migration — Discovery Workshops

Proposed workshops, time and what each cover · prepared by Vertical Relevance for Parametric

Purpose of this note

Ahead of the discovery pre-engagement, this note sets out the workshops we propose, the SME time we'd ask for, and what each session covers — so your team can see what's involved and we can agree to a schedule that works for you. Times are estimates; how you split or combine sessions is entirely your call.

At a glance

- 6 working sessions over the pre-engagement — plus a short RACI alignment (~15 min) folded into the first session, not a separate workshop.

- We start with the Application Portfolio Review — it gives us the fullest picture fastest and shapes everything after.

- Estimated SME time: ~20–22 hours total across the pre-engagement (to confirm with you).

- Core questions are worked live in-session; more detailed items we share ahead of time to pre-fill, so sessions stay focused.

Proposed workshops

| Workshop | Est. time | What we cover | Who to involve |
| --- | --- | --- | --- |
| 1. High-Level Application Portfolio Review (+ get the RACI alignment) | 4–6 hrs. | The four apps (SMAP, IPORT, IMAT, .com): business context, architecture, dependencies, integrations, HA/DR, performance. Plus, RACI checks who owns what and who approves. | App owners / leads (per app), + architects |
| 2. AWS Landing Zone & Shared Infrastructure Foundation | 3–4 hrs. | The shared foundation: networking, security, IAM/identity, observability, and hybrid connectivity to on-prem. This is what every app depends on before it can move. | Platform / networking / IAM owners |
| 3. Data / Database Inventory Deep-Dive | 2–3 hrs. | Databases and data: inventory, shared database couplings, volumes, migration method (e.g. DMS), and validation/rollback. Confirms which apps are tied together by data. | DBAs + data-platform owners |
| 4. Application Dispositioning Framework | 1–2 hrs. | How each app is treated (re-platform vs re-architect, etc.), constraints, compliance, licensing, and dependencies. Feeds directly into the wave sequencing. | Architecture + disposition approvers |
| 5. Service Onboarding Framework | 1–2 hrs. | How services get onboarded to AWS — process, approvals, lead times, and CI/CD — so the schedule reflects real gates. | Service-onboarding + SecArch reps |
| 6. Program Roadmap / Wave Plan | 1–2 hrs. | The collaborative session: we bring a draft wave plan derived from everything captured, and confirm it with you — move groups, sequencing, pilot, prerequisites, cutover and wave gates. | Leads + decision owners (Parametric / MS / AWS) |

- Program Roadmap & Wave Plan is the culmination: the dependencies and dispositions from the earlier sessions come together into a draft wave plan, which we validate with your team. It depends on the sessions before it.